**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 01/05/19

Time of Meeting: 12:15 – 12:30

Attendees: Joe

Apologies: Andreea, Tomas, Kacey.

Note: Andreea let us know of her absence 3 weeks in advance.

**Post-mortem of previous week**

What went well:

* Most work was completed before the Easter break
* We planned ahead and knew little would be achieved during the Easter break due to people being away.
* The project is within a good timescale to be completed & uploaded by the end of next weeks session.

What went badly:

* Little to no communication during the Easter period, this was expected & planned for.
* Little to no work completed during the Easter period, this was also expected & planned for.
* 3 tasks were left uncompleted that we expected to be finished by this point in time.

Feedback Received: No feedback received today.

Individual work completed:

Joe- One task left uncompleted  
Kacey- One task left uncompleted  
Tomas- One task left uncompleted  
Andreea- All tasks completed

**Overall Aim of the current weeks’ sprint**

Tasks for the current week:

Design

Programming

Implementing & finalising a scoring system, implementing & finalising the game end condition with a rat ‘progress’ bar.

Completing & uploading a post-mortem of the project.

Playtesting vigorously during the next weekly session and at any point we can manage to before then.

Minute Taker: Joe