**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting :06/Feb/2019

Time of Meeting :12:00-13:00

Attendees: Joe, Kacey, Andreea, Tomas

Apologies from:-

**Item One:- Postmortem of previous week**

What went well :

* All tasks on Jira completed before deadline
* Communication – everyone was informed and was given more detail about tasks if needed via email or Discord
* Went through all of the individual briefs and compiled a final one
* Discussed and decided the theme of the game in accordance to the mechanic and game genre

What went badly :

* Communication on Discord was not strictly kept to the group project server

Feedback Recieved :

* No feedback on the actual game idea
* Feedback on Jira, Github, Minutes received from Rob but not commented in depth

Individual work completed:

Joe- all task completed  
Kacey- all tasks completed  
Tomas- all tasks completed  
Andreea- all tasks completed

Overall Aim of the current weeks sprint -Tasks for the current week:

The theme was discussed and approved by all of the members of the team. The theme for the game would involve a junk yard as the setting and rats as the destroyable enemies.

For the following week we will be looking into developing our theme for the game. Designers would be asked to create moodboards of possible assets that the pawn can interact with. Also, research and moodboards would be required for the possible art style of the game.

Tomas tasks:

* Compile a moodboard for the setting of the game
* Considering the theme, create a moodboard on possible assets that the pawn can interact with
* Compile 1 or 2 moodboards for the possible art style of the game
* Compile a moodboard of low poly assets that would fit the theme of the game

Andreea tasks:

* Compile a moodboard for the setting of the game
* Considering the theme, create a moodboard on possible assets that the pawn can interact with
* Compile 1 or 2 moodboards for the possible art style of the game
* Compile a moodboard of low poly assets that would fit the theme of the game

(These tasks to be uploaded and tracked on JIRA)

Meeting Ended : 13:00

Minute Taker: Andreea Mazarianu